iOS 大致进度

登录注册

界面基本完成—待优化

相关接口调试通

login

user/foget/psd

user/login/out

user/register

user/send/message/foget/psd

user/send/message/register

user/update/psd

user/update/sex

user/apply

user/invite

user/data/female/edit 这个用户资料很多选择的 选择是手写传输的

user/head/img

首页

界面基本完成 —待优化

相关接口调试通

user/report

user/dynamic/add

user/dynamic/list

user/dynamic/praise

user/dynamic/comments/list

user/recommend/male

user/recommend/female

user/focus/edit

user/focus/male/list

user/focus/female/list

约会

完成少量界面

接口未开始

消息

完成少量界面

接口未开始

我的

完成大部分界面 — 界面有改动 有些需要修改

接口未开始

1.15

调试接口

**user/update/type**

**user/update/phone**

**user/send/message/phone**

**user/center/male**

**user/dynamic/delete**

**user/dynamic/comments**

1.16调试接口

user/update/alipay

user/cash

user/wallet/pay

user/wallet/income

**v1/user/photo/insert**

改写约会首页

1.17调试接口

user/appointment/add

user/appointment/comments/list

user/appointment/praise

user/appointment/list

1.18调试接口

user/appointment/comments

user/appointment/add

user/release/appointment/list

user/release/dynamic/list

1.19

我的发布相关界面

调试接口

**user/release/dynamic/list**

**user/release/appointment/list**

**user/appointment/delete**

1.21

男用户个人资料 编辑资料界面

调试接口

user/data/male/detail

user/data/male/edit

message/praise/list

message/comments/list

message/system/list

1.22

搭界面

直播首页

直播搜索

直播主页金币不足

直播结束直播-用户

排行榜

1.23

女用户认证界面

接口

**user/certification**

**user/certification/result**

TXIMSDK 集成